MATCHPOINT

PROJECT DOCUMENTATION

Opportunity Aggregation and Personalized Matching Platform

| Document Information | Details |
| --- | --- |
| Project Name | MATCHPOINT |
| Document Version | 1.0 – Consolidated Planning & Design Baseline |
| Project Type | Web-based opportunity discovery and matching platform |
| Initial Target Market | Egypt |
| Prepared For | DEPI Project Documentation |
| Document Status | Planning and design; implementation/testing evidence pending |

Tagline: Your Next Opportunity Starts Here.

# Document Control

| Version | Date | Description | Status |
| --- | --- | --- | --- |
| 1.0 | 26 October 2026 | Consolidated document aligned with supplied DEPI guidelines; added preliminary literature review, prioritized sources, testing ownership, and proposed diagrams. | For team review; implementation and test evidence pending |

Document status: consolidated planning-and-design baseline prepared on 26 October 2026. The team is currently in planning and design; implementation, execution evidence, test results, deployment, lecturer feedback, and grading rubric have not been provided and are therefore marked pending. Literature and source-policy notes below are based on the cited public documentation checked for this draft. All architecture, schemas, requirements, and features remain proposals until confirmed and implemented.

# Table of Contents

1. Project Planning & Management

2. Literature Review

3. Requirements Gathering

4. System Analysis & Design

5. Implementation (Source Code & Execution)

6. Testing & Quality Assurance

7. Final Presentation & Reports

Appendix A. Proposed Data Dictionary

Appendix B. Proposed API Contract

Appendix C. Open Decisions and Pending Deliverables

Appendix D. Opportunity Source Prioritization

Appendix E. References

Table of contents: this document retains the seven DEPI sections and appendices. To generate page numbers in Word, use References → Table of Contents after opening the document and updating fields.

# 1. Project Planning & Management

## 1.1 Project Proposal

### Project Overview

MATCHPOINT is a proposed platform that helps young people discover opportunities and assess their relevance to their personal profiles. It aims to bring opportunity information from multiple permitted sources into one organized experience, then help users explore opportunities based on their skills, education, interests, experience, location preferences, and career goals.

The platform is intended to cover opportunities such as jobs, internships, graduate programs, training, scholarships, competitions, hackathons, freelance work, volunteering, and career-related events. The initial target market is Egypt.

### Problem Statement

Opportunity information is often distributed across many websites and platforms. Users may spend substantial time searching, encounter duplicate or incomplete listings, miss deadlines, or struggle to understand how their existing skills compare with an opportunity's requirements. MATCHPOINT aims to reduce this friction by organizing opportunity data and presenting personalized, explainable recommendations.

### Objectives

Collect opportunity information from selected and permitted sources.

Standardize and improve the quality of collected data.

Enable search and filtering across opportunity types and requirements.

Recommend opportunities using profile-to-opportunity compatibility rules.

Explain recommendations by showing matching and missing skills where data is available.

Help users save opportunities and track application statuses.

Provide analytical views of opportunity categories and skill demand when sufficient data is available.

### Project Scope

The MVP will prioritize five sources and keep five additional sources as stretch scope, subject to source-policy review, available time, and technical feasibility. “Core” means priority for evaluation, not permission to scrape. No source will be collected through a method prohibited by its terms; an authorized API, written permission, public feed, or manual/link-out approach may be used instead. See Appendix D for the proposed source matrix.

| In Scope for Proposed MVP | Potential Future Enhancements / Out of Scope Initially |
| --- | --- |
| Two or three selected sources; collection of permitted public data or authorized API data. | Large-scale collection from many sources and advanced source-specific automation. |
| PostgreSQL storage, cleaning, standardization, and duplicate handling. | Distributed processing or a large-scale lakehouse platform. |
| Search, filters, user profile, basic recommendations, skill-gap display. | Advanced machine-learning ranking and adaptive recommendations. |
| Saved opportunities and basic application tracking. | Complex application submission automation. |
| Basic backend API and React frontend. | Multi-region infrastructure and advanced scaling. |
| Basic reporting and a Power BI dashboard if time permits. | Dedicated analytical database such as ClickHouse unless justified by workload. |

### Assumptions and Constraints

The project is developed by a five-person team with responsibilities divided by workstream.

The initial release is an MVP intended to demonstrate an end-to-end working solution.

Only sources that permit the intended collection method will be used; access restrictions will not be bypassed.

Some opportunities may have missing, ambiguous, or outdated fields. The system should preserve source links and collection timestamps where possible.

The final technology choices and feature scope remain subject to team and supervisor approval.

## 1.2 Project Plan and Milestones

The dates below are reproduced exactly from the supplied DEPI Project Documentation Guidelines. As of 26 October 2026, the 16 October 2026 dates have passed. Per the team’s instruction, they remain unchanged in this document unless DEPI issues an updated schedule; the team should promptly confirm whether the first milestone dates are retrospective/original targets or require an official extension.

| Milestone | Date in DEPI Guidelines | Proposed Deliverables |
| --- | --- | --- |
| Project Planning & Management | 16 Oct 2026 | Proposal, plan, roles, risks, KPIs |
| Literature Review | 16 Oct 2026 | Review of related work and documented sources; feedback fields when provided |
| Requirements Gathering | 16 Oct 2026 | Stakeholders, user stories, use cases, functional and non-functional requirements |
| System Analysis & Design | 6 Nov 2026 | Architecture, diagrams, ERD, schemas, UI/UX, API and deployment design |
| Implementation (Source Code & Execution) | 30 Nov 2026 | Working source code, README, configured application and execution evidence |
| Final Presentation & Testing & Reports | 4 Dec 2026 | Test report, user manual, technical documentation, presentation, optional demo video |

### Proposed Work Breakdown

| Work Package | Main Activities | Completion Evidence |
| --- | --- | --- |
| WP1: Planning | Confirm scope, select initial sources, assign owners, identify risks. | Approved project proposal and task board. |
| WP2: Requirements | Define users, user stories, acceptance criteria, and constraints. | Requirements section reviewed by team. |
| WP3: Design | Define architecture, schema, API contracts, diagrams, and UI wireframes. | Reviewed design package. |
| WP4: Data Pipeline | Collect raw records, transform, deduplicate, validate, and store records. | Repeatable pipeline and sample quality checks. |
| WP5: Matching | Extract skills and implement explainable rule-based matching. | Examples showing score and explanation. |
| WP6: Backend | Build endpoints, validation, authentication/authorization where in scope, and database access. | Documented API and passing endpoint tests. |
| WP7: Frontend | Build pages and connect them to backend endpoints. | Working user flows and responsive UI. |
| WP8: Integration & QA | Test integrated flows, fix bugs, prepare evidence and reports. | Test results and resolved-issue log. |
| WP9: Final Delivery | Finalize README, user manual, presentation, and repository. | GitHub repository and final deliverables. |

A Gantt-style milestone view can be prepared from the dates in the DEPI table, but a detailed week-by-week schedule is not asserted because the actual start date, member availability, and any revised deadline have not been confirmed. The supplied milestone dates are retained pending official clarification.

## 1.3 Task Assignment and Roles

| Team Member | Responsibilities | Main Deliverables |
| --- | --- | --- |
| Mahmoud | Web scraping and data collection from permitted sources; capture source URLs and collection timestamps; handle raw records; own an agreed part of data transformation and initial cleaning. Data Quality and Deduplication tasks are coordinated with Momen as part of the transformation workflow. | Collection scripts; raw/Bronze records; initial-cleaning transformations; source and collection documentation. |
| Andrew | Apache Airflow workflow orchestration and scheduling; ClickHouse setup/integration for analytical workloads; coordinate pipeline dependencies and operational monitoring. Support Docker setup for pipeline services if used. | Airflow DAGs and task dependencies; ClickHouse analytical store/integration; pipeline run and failure-handling notes. |
| Momen | Data Warehouse design and modeling; remaining data transformation work; define structured Silver/Gold outputs and analytical models in coordination with Mahmoud and Ramadan. | Warehouse schema and data model; transformation SQL/dbt models as agreed; data dictionary and model documentation. |
| Ramadan | Power BI dashboards and reporting; ClickHouse collaboration with Andrew; document analytics definitions, dashboard measures, and interpretation. | Power BI report/dashboard files; KPI definitions; analytics and dashboard documentation. |
| Abdel Rahman | Frontend and backend development; FastAPI endpoints and React integration; implement Matching & Recommendation System and Skill Gap Analysis in the application, using the agreed profile and opportunity data contracts. Coordinate application deployment with the team. | Frontend and backend components; recommendation and skill-gap functionality; API documentation; application integration notes. |

These assignments reflect the team’s current agreement and should be treated as workstream ownership, with collaboration at integration points. Mahmoud and Momen coordinate Data Quality and Deduplication within their respective transformation tasks; the team should explicitly agree which person owns each rule or check. Each member is responsible for testing their own component and documenting their own implementation. A final end-to-end integration test is a shared team activity, not a separate individual assignment. Ramadan documents analytics and dashboard definitions. Andrew coordinates pipeline orchestration and ClickHouse integration; Abdel Rahman coordinates frontend/backend integration and application deployment. All members should use the shared GitHub repository, agreed branch/commit conventions, and the same opportunity and skill data contracts.

## 1.4 Risk Assessment and Mitigation

| Risk | Likelihood / Impact | Mitigation | Owner (Proposed) |
| --- | --- | --- | --- |
| Source terms or access restrictions prevent collection. | Medium / High | Review source terms and permitted methods; use authorized APIs or alternative sources. | Collection |
| Collected records contain duplicates or inconsistent fields. | High / Medium | Define canonical schema, deduplication rules, validation checks, and source traceability. | Transformation |
| Deadlines or required skills are missing or incorrectly extracted. | High / Medium | Preserve source URL, handle unknown values explicitly, validate extraction samples, and avoid unsupported assumptions. | Collection + Transformation |
| Frontend and backend integration is delayed. | Medium / High | Agree on API contracts early; use mock data; integrate incrementally. | Backend + Frontend |
| Matching scores are misleading or not explainable. | Medium / High | Start with documented rules, expose reasons and missing data, and label scores as estimates. | Matching |
| Scope grows beyond available time. | High / High | Prioritize the MVP; defer optional tools and features; review scope weekly. | Whole team |
| Secrets or personal data are exposed in the repository. | Medium / High | Use environment variables, keep secrets out of Git, validate access controls, and minimize collected personal data. | Backend + Whole team |
| Insufficient time for testing and final documentation. | Medium / High | Reserve time for integration, test evidence, README, user manual, and presentation. | Whole team |

## 1.5 Proposed KPIs

The following are candidate measures. Target values should be agreed after a baseline is measured; the document does not claim that any target has already been achieved.

| KPI | Definition / Measurement | Target Status |
| --- | --- | --- |
| Ingestion success rate | Successfully processed collection runs divided by total scheduled runs. | Target to be agreed after baseline. |
| Required-field completeness | Percentage of records containing required fields such as title and source URL. | Target to be agreed. |
| Duplicate rate | Percentage of stored records identified as duplicates under the agreed rule. | Target to be agreed. |
| Recommendation relevance | Evaluation of recommendations using a small reviewed test set or user feedback. | Evaluation method to be defined. |
| API response time | Measured response latency for agreed endpoints under a defined test setup. | Baseline and target to be measured. |
| Critical-flow success | Percentage of tested user flows completed without blocking errors. | Target to be agreed. |
| Test pass rate | Passed test cases divided by executed test cases. | Report actual result after testing. |
| Data freshness | Elapsed time between source publication/update and collection, where timestamps are available. | Target to be agreed. |

# 2. Literature Review

This preliminary literature review uses official platform pages, official technical documentation, and an open-access peer-reviewed survey. It is a desk-research baseline, not an exhaustive systematic review. It identifies design implications for MATCHPOINT; it does not claim that the proposed platform has been implemented or experimentally evaluated.

## 2.1 Preliminary Findings from Desk Research

Opportunity platforms differ in breadth. WUZZUF and Forasna focus on employment listings, while Egyincs organizes several youth-opportunity categories, including jobs, training, volunteering, scholarships, and related opportunities. ITIDA and NTI publish technology-oriented training and workforce-development programmes. These sources support a differentiated source strategy: broad job listings plus youth/education opportunities and official technical-training programmes [1–5]. The comparison is based on the public pages cited in the References section; features and availability should be rechecked during implementation.

For source compliance, source availability does not imply permission for automated extraction. LinkedIn explicitly prohibits third-party scraping and automated collection under its published rules, and Bayt’s terms restrict automated browsing/data extraction. These sources must not be added to automated ingestion unless an authorized method or explicit permission is confirmed [6–7]. The same source-policy review must be completed for every source before collection begins.

For the data platform, Scrapy’s official documentation describes crawling, structured extraction, pipelines, and feed exports, supporting its proposed use if a source and workload justify it [8]. PostgreSQL’s documentation supports relational storage, SQL queries, constraints, and transactional data management [9]. dbt documents modular SQL transformations and data tests, supporting its proposed role for reproducible transformation models [10]. These are technology-selection rationales, not proof that the tools have been installed or integrated.

For recommendations, an open-access systematic review discusses recommender-system approaches and their design trade-offs [11]. Given the MVP’s likely limited interaction history, MATCHPOINT should begin with transparent content-based/rule-based matching using declared profile fields and extracted opportunity requirements. A displayed score should be described as a compatibility indicator, not a probability of acceptance. A more complex or hybrid model should be considered only after suitable data and evaluation criteria exist.

Implications for the proposed design: preserve source URLs and collection timestamps; represent unknown fields as unknown; normalize opportunity types and skill names; detect duplicates using a documented rule; expose recommendation reasons and missing skills; and evaluate data quality and recommendation relevance against manually reviewed examples before making performance claims.

## 2.2 Review Questions

How do existing platforms organize and present jobs, internships, scholarships, training, and other opportunities?

Which profile attributes are commonly used to recommend opportunities?

How can recommendation systems explain why a result is relevant?

Which methods are suitable for extracting skills, education requirements, locations, and deadlines from text?

What data-quality practices help manage duplicates, incomplete records, and outdated opportunities?

What privacy, security, and source-compliance issues apply to aggregating opportunity information?

## 2.3 Comparison Framework

| System / Source | Opportunity Coverage | Personalization | Skill Gap Support | Evidence / Notes |
| --- | --- | --- | --- | --- |
| WUZZUF | Jobs and recruitment in Egypt/MENA | Candidate profiles and job matching described by provider | To be verified | Official about page confirms employment focus; automated collection permission not assumed [1]. |
| Forasna | Jobs across Egypt and different qualification levels | Job-seeker profiles and job relevance are described by provider | Not evidenced as a dedicated skill-gap tool | Official about page describes connecting job seekers and employers [2]. |
| Egyincs | Jobs, internships, training, volunteering, scholarships and other opportunities | Filters include type, level, experience, qualification and skills | Requirements/skills may be present in listing fields | Public opportunity index shows broad categories and filters [3]. |
| ITIDA | Technology training, employment, freelancing and summer training programmes | Eligibility depends on individual programme criteria | Programme requirements can be structured where stated | Official programme index lists workforce-development initiatives [4]. |
| NTI | ICT and technical training programmes, including data-related tracks when available | Programme-specific eligibility and application details | Training requirements vary by programme | Official NTI pages list training and upskilling opportunities [5]. |

## 2.4 Proposed Technical Topics to Review

Opportunity aggregation and structured data extraction.

Rule-based recommendation and content-based similarity.

Skill and entity extraction from unstructured text.

Deduplication and entity resolution.

Layered data architecture and transformation testing.

Usability, explainability, accessibility, and privacy in career-related platforms.

## 2.5 References and Feedback

The references below were checked on 26 October 2026. Platform pages support the limited descriptions in the comparison table; official technical documentation supports the proposed tools; the peer-reviewed survey supports the recommendation-system design discussion. They do not establish scraping permission, project implementation, or measured outcomes.

Lecturer feedback, suggested improvements, and final grading criteria (rubric): Not provided by the team as of 26 October 2026. This section remains pending confirmation; no feedback or grade breakdown is invented.

### References used in the preliminary review (accessed 26 October 2026)

[1] WUZZUF. “About WUZZUF.” https://wuzzuf.net/about-us

[2] Forasna. “About Us.” https://forasna.com/about

[3] Egyincs. “Opportunities in Egypt.” https://egyincs.com/opportunities/

[4] Information Technology Industry Development Agency (ITIDA). “Programs.” https://itida.gov.eg/Arabic/Programs/Pages/default.aspx

[5] National Telecommunication Institute (NTI). Official website and training programmes. https://www.nti.sci.eg/

[6] LinkedIn Help. “Prohibited software and extensions.” https://www.linkedin.com/help/linkedin/answer/a1341387/prohibition-of-scraping-software

[7] Bayt.com. “Terms and Conditions of Use.” Effective 7 April 2026. https://www.bayt.com/en/pages/terms/

[8] Scrapy. “Scrapy at a glance.” Official documentation. https://docs.scrapy.org/en/latest/intro/overview.html

[9] PostgreSQL Global Development Group. “PostgreSQL Tutorial / What Is PostgreSQL?” https://www.postgresql.org/docs/current/

[10] dbt Labs. “What is dbt?” https://docs.getdbt.com/docs/introduction

[11] Roy, D. & Dutta, M. (2022). “A systematic review and research perspective on recommender systems.” Journal of Big Data, 9, Article 59. https://doi.org/10.1186/S40537-022-00592-5

[12] AMIDEAST Egypt. “Find a Scholarship or Exchange Program.” https://www.amideast.org/egypt/find-a-scholarship

[13] Devpost. “The home for hackathons.” https://devpost.com/

[14] United Nations Volunteers (UNV). “Become a volunteer.” https://www.unv.org/become-volunteer/

Access date applies to the web pages above. Source pages and terms should be rechecked immediately before implementation because website policies and listings can change.

# 3. Requirements Gathering

## 3.1 Stakeholder Analysis

| Stakeholder | Needs / Interests | Engagement |
| --- | --- | --- |
| Students and fresh graduates | Find suitable internships, training, scholarships, and entry-level roles; understand requirements and deadlines. | User stories, usability feedback, sample scenarios. |
| Job seekers and professionals | Search roles, compare requirements, save listings, track applications. | User stories and acceptance testing. |
| Opportunity publishers / organizations | Accurate presentation of opportunity details and a clear link to the original listing. | Source policy review; future publisher feedback if available. |
| Project team | Clear requirements, stable data contracts, manageable scope, testable deliverables. | Regular planning and integration reviews. |
| DEPI instructor / evaluator | Evidence of planning, analysis, implementation, testing, documentation, and presentation. | Confirm rubric and required deliverables. |

## 3.2 User Stories

| ID | User Story | Acceptance Criteria (Proposed) |
| --- | --- | --- |
| US-01 | As a visitor, I want to browse available opportunities so I can discover options. | The list shows opportunity title, organization, type, deadline if known, and source link. |
| US-02 | As a user, I want to search and filter opportunities so I can narrow results. | Search and selected filters update the displayed results; empty results are explained. |
| US-03 | As a registered user, I want to maintain my profile so recommendations reflect my background. | Profile fields can be saved and retrieved by the authenticated user. |
| US-04 | As a user, I want personalized recommendations so I can prioritize relevant opportunities. | Each recommendation includes a score or level and an explanation based on defined criteria. |
| US-05 | As a user, I want to see missing skills so I can identify development areas. | The page distinguishes known profile skills from required skills not found in the profile. |
| US-06 | As a user, I want to save an opportunity so I can revisit it. | A user can save and unsave an opportunity; saved items persist. |
| US-07 | As a user, I want to track my applications so I can organize my progress. | The user can create and update an application status for an opportunity. |
| US-08 | As a user, I want to open the original source so I can verify details and apply. | Each applicable listing exposes its original source URL. |

## 3.3 Use Cases

| Use Case | Primary Actor | Preconditions | Main Outcome |
| --- | --- | --- | --- |
| Browse opportunities | Visitor / User | Opportunity records are available. | A list of opportunities is displayed. |
| Search and filter | Visitor / User | Opportunity list is accessible. | Results match the supplied search criteria and filters. |
| Manage profile | Registered User | User is authenticated. | Profile information is saved and can be retrieved. |
| View recommendations | Registered User | Profile and matching inputs are available. | Relevant opportunities and explanations are displayed. |
| Review skill gaps | Registered User | Profile skills and opportunity requirements are available. | Matching and missing skills are shown. |
| Save opportunity | Registered User | User is authenticated and opportunity exists. | Saved list is updated. |
| Track application | Registered User | User is authenticated. | Application status is stored and displayed. |

## 3.4 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | The system shall collect opportunity data from selected sources using permitted collection methods. |
| FR-02 | The system shall retain source identifiers or URLs for traceability. |
| FR-03 | The system shall standardize collected records into a common opportunity structure. |
| FR-04 | The system shall identify likely duplicate opportunity records using defined matching rules. |
| FR-05 | The system shall display opportunities with available titles, organizations, categories, locations, deadlines, and source links. |
| FR-06 | The system shall allow users to search and filter opportunities using supported fields. |
| FR-07 | The system shall allow users to maintain a profile containing agreed education, skills, interests, and career preferences. |
| FR-08 | The system shall generate recommendations using documented matching criteria. |
| FR-09 | The system shall show the basis for a recommendation when the required information is available. |
| FR-10 | The system shall compare profile skills with opportunity requirements and identify missing skills where possible. |
| FR-11 | The system shall allow authenticated users to save and remove saved opportunities. |
| FR-12 | The system shall allow authenticated users to record and update application statuses. |
| FR-13 | The system shall display an appropriate message when data is missing, unavailable, or an operation fails. |
| FR-14 | The system shall provide agreed analytics outputs if the reporting component is included in the final scope. |

## 3.5 Non-Functional Requirements

| Category | Proposed Requirement / Constraint |
| --- | --- |
| Performance | Define and measure response-time targets for key user flows and API endpoints; do not claim performance until tested. |
| Security | Validate inputs, protect credentials, restrict access to user-specific data, and avoid storing secrets in source control. |
| Privacy | Collect only user information needed for stated features; document data use and retention decisions. |
| Usability | Use consistent navigation, readable labels, helpful validation, and clear empty/error states. |
| Accessibility | Use semantic HTML, keyboard-accessible controls, appropriate contrast, and form labels where feasible. |
| Reliability | Handle collection and API errors without silently corrupting records; log actionable failures. |
| Maintainability | Use modular code, meaningful names, documented interfaces, and version control. |
| Data Quality | Track required fields, duplicate handling, timestamps, and validation outcomes. |
| Compatibility | Test the frontend in agreed modern browsers and common screen sizes. |
| Traceability | Preserve original source links and collection timestamps where available. |

## 3.6 Constraints and Dependencies

The matching output depends on the completeness and quality of profile and opportunity data.

Data collection depends on source access, source policies, available APIs, and rate limits.

Frontend integration depends on agreed backend endpoints and response schemas.

Authentication, notification channels, and analytics scope must be confirmed before implementation.

The final acceptance criteria and quantitative targets must be agreed by the team and evaluator.

# 4. System Analysis & Design

## 4.1 Problem Statement and Objectives

MATCHPOINT addresses fragmented opportunity discovery by combining collection, data standardization, search, and profile-based recommendation in one platform. The design aims to make opportunity information easier to find and compare while preserving links to the original sources.

## 4.2 Use Case Diagram (Draft Specification)

Actors: Visitor, Registered User, Data Collection Pipeline, and Administrator/Project Operator. The actor list and the diagrams in this document are proposed design artifacts and require team review before being treated as final.

Visitor → Browse Opportunities, Search and Filter, View Opportunity Details.

Registered User → Manage Profile, View Recommendations, Review Skill Gaps, Save Opportunities, Track Applications.

Data Collection Pipeline → Collect Records, Normalize Records, Identify Duplicates, Update Stored Opportunities.

Administrator/Project Operator → Review pipeline status, investigate failed runs, and manage source configuration if this functionality is implemented.

## 4.3 Proposed Software Architecture

Permitted Sources / APIs

|

v

Python Collection (Scrapy / Requests / HTTPX; Playwright only if needed)

|

v

PostgreSQL - Bronze / Raw Records

|

v

SQL + dbt Transformations and Quality Checks

|

v

Silver / Standardized Records

|

v

Python Enrichment (Regex / spaCy) and Deduplication

|

v

Curated Records / Gold Outputs

|                          |

v                          v

FastAPI Backend              Power BI Reporting

|

v

React + Vite Frontend

|

v

End Users

This is a logical proposal. The final physical design may differ. PostgreSQL is proposed for core application and structured storage. Apache Airflow is assigned to Andrew for pipeline orchestration, and ClickHouse is assigned jointly to Andrew and Ramadan for analytical workloads. Power BI is assigned to Ramadan for reporting. The team should confirm the exact MVP integration scope and ensure these components are connected only where they add value. PostgreSQL + Python + SQL form the minimum viable data platform; Airflow, ClickHouse, and Power BI remain subject to final scope confirmation and should not delay an end-to-end MVP.

Figure 1. Proposed logical architecture (planning artifact; not an implemented deployment).

## 4.4 Technology Stack and Responsibilities

| Technology | Proposed Role | MVP Status |
| --- | --- | --- |
| Python | Collection, processing, enrichment, and matching logic. | Core |
| Scrapy | Structured crawling for compatible sources. | Use if suitable for selected sources |
| Requests / HTTPX | HTTP requests and API calls. | Core where needed |
| Playwright | Dynamic page interaction where permitted and necessary. | Optional |
| PostgreSQL | Application and structured data storage. | Core |
| SQL + dbt | Transformation, models, tests, and transformation documentation. | Proposed core for data workflow |
| Regex + spaCy | Extract structured attributes from opportunity text. | Start with simple rules; expand if needed |
| Scikit-learn | Potential similarity or ML methods. | Optional after baseline matching |
| FastAPI | REST API and backend logic. | Core |
| React + Vite | Frontend and client-side application. | Core |
| Power BI | Reporting and analytical dashboards; owner: Ramadan. | Planned; exact dashboard scope to be confirmed |
| Apache Airflow | Pipeline scheduling and orchestration; owner: Andrew. | Planned; pipeline DAGs and schedules to be implemented |
| ClickHouse | Analytical store and reporting data integration; owners: Andrew and Ramadan. | Planned; confirm analytical tables and integration scope |
| Great Expectations | Additional data quality framework. | Optional; dbt tests may be sufficient initially |
| Docker + Docker Compose | Reproducible local services and development environment; pipeline setup coordinated by Andrew and application services by Abdel Rahman. | Recommended; confirm final service configuration |
| Git + GitHub | Version control, collaboration, and document hosting. | Core |

## 4.5 Database Design and Data Modeling

The following is a logical starting point, not a finalized physical schema. Primary keys, foreign keys, uniqueness constraints, normalization, and field types should be confirmed before implementation.

| Entity / Table | Purpose | Candidate Attributes |
| --- | --- | --- |
| users | Account and user identity. | user_id (PK), email (unique), password_hash, created_at |
| user_profiles | Profile information used for personalization. | profile_id (PK), user_id (FK), education_level, field_of_study, location, career_goal |
| skills | Canonical skill list. | skill_id (PK), skill_name (unique), normalized_name |
| user_skills | Many-to-many link between users/profiles and skills. | user_id/profile_id (FK), skill_id (FK), proficiency (optional) |
| organizations | Organizations publishing opportunities. | organization_id (PK), name, website (optional) |
| opportunities | Standardized opportunity records. | opportunity_id (PK), organization_id (FK), title, description, type, location, deadline, source_url, status |
| opportunity_skills | Skills associated with opportunities. | opportunity_id (FK), skill_id (FK), requirement_type (optional) |
| sources | Configured source metadata. | source_id (PK), name, base_url, source_type, permitted_method_notes |
| source_records | Raw or source-specific records for traceability. | source_record_id (PK), source_id (FK), source_url, raw_payload, collected_at |
| saved_opportunities | User bookmarks. | user_id (FK), opportunity_id (FK), saved_at; composite uniqueness |
| applications | User application tracking. | application_id (PK), user_id (FK), opportunity_id (FK), status, applied_at, updated_at |
| collection_runs | Pipeline execution history. | run_id (PK), source_id (FK), started_at, completed_at, status, records_seen, error_summary |

Important design decisions to confirm: whether users and profiles are separate entities; whether raw records live in PostgreSQL or file/object storage; how opportunity versions and duplicate source records are represented; and how application status history is stored.

## 4.6 Logical and Physical Schema Considerations

Use primary keys to uniquely identify records and foreign keys to maintain referential integrity.

Enforce uniqueness for normalized skill names and other attributes where appropriate.

Store deadlines as date/time values when the source provides reliable information; retain unknown values as unknown rather than inventing a date.

Store original source URLs and collection timestamps for traceability.

Avoid storing plaintext passwords; use an appropriate password-hashing approach if account authentication is implemented.

Index fields commonly used for search and filtering after examining the actual query patterns.

Choose normalization and denormalization based on the finalized transactional and analytical requirements.

Figure 2. Proposed simplified logical ERD. Relationships, cardinalities, and physical types are provisional and must be validated before implementation.

## 4.7 Data Flow Diagram (DFD) Specification

### Context Level

External entities: Opportunity Sources, End Users, and Project Operator. The MATCHPOINT System receives source information and user profile/search actions, then returns opportunity listings, recommendations, skill-gap information, saved items, application statuses, and reports where implemented.

### Level 1 Processes

P1 Collect Opportunities: read from selected permitted sources and store raw records.

P2 Standardize and Validate: map fields to a common schema, check required fields, and record data-quality issues.

P3 Enrich and Deduplicate: extract skills and requirements, identify likely duplicate records, and create curated records.

P4 Manage User Profile: validate and persist user profile information and skills.

P5 Match Opportunities: compare user attributes with opportunity requirements and produce scores and explanations.

P6 Manage User Actions: save opportunities and maintain application tracking records.

P7 Present Analytics: prepare aggregated outputs for reporting if included.

Figure 3. Proposed high-level data flow. Detailed context and level-1 DFD notation should be refined during design review.

## 4.8 Sequence Diagram Specifications

### Scenario A: View Recommendations

User -> React Frontend: Open recommendations

React Frontend -> FastAPI: Request recommendations

FastAPI -> PostgreSQL: Load profile and candidate opportunities

FastAPI -> Matching Module: Evaluate profile against requirements

Matching Module -> FastAPI: Scores, matching skills, missing skills, reasons

FastAPI -> React Frontend: Return recommendation response

React Frontend -> User: Display ranked recommendations

### Scenario B: Ingest Opportunities

Scheduler / Operator -> Collector: Start collection run

Collector -> Source: Request permitted data

Source -> Collector: Return page/API response

Collector -> PostgreSQL: Store raw record and collection metadata

Transformation Job -> PostgreSQL: Read raw records

Transformation Job -> Curated Tables: Write standardized records

Quality Checks -> Pipeline: Record validation outcomes

Pipeline -> Operator / Logs: Report run status and errors

## 4.9 Activity Diagram Specification

User recommendation workflow: Start → User signs in (if required) → Load profile → Check profile completeness → If incomplete, prompt the user to complete key fields → Retrieve candidate opportunities → Calculate matching criteria → Generate explanations and skill gaps → Display recommendations → User opens, saves, or dismisses an opportunity → End.

## 4.10 State Diagram Specification: Application Tracking

Proposed statuses: Saved → Applied → In Review → Interview → Accepted or Rejected. A user may also mark an application as Withdrawn. The final allowed transitions should be confirmed. The system should distinguish a saved opportunity from a submitted application.

## 4.11 Class Diagram Specification

Candidate domain classes: User, UserProfile, Skill, Organization, Opportunity, Source, SavedOpportunity, Application, Recommendation, and CollectionRun. Relationships include User–UserProfile (proposed one-to-one), User–Skill (many-to-many through UserSkill), Opportunity–Skill (many-to-many through OpportunitySkill), Organization–Opportunity (one-to-many where an organization is known), and User–Opportunity (many-to-many through SavedOpportunity and Application). The final class diagram should reflect the actual implementation language and domain model.

## 4.12 UI/UX Design and Prototyping

### Proposed Pages

| Page | Main Elements | Key States to Design |
| --- | --- | --- |
| Landing Page | Project summary, search entry point, sign-in/register actions, featured opportunities. | Initial load, empty featured list, error. |
| Opportunities | Opportunity cards, search, filters, sort options, deadline and source link. | Loading, results, no results, error. |
| Opportunity Details | Description, organization, requirements, deadline, source link, save action. | Missing fields, expired opportunity, source unavailable. |
| Recommendations | Ranked opportunities, matching score, matching/missing skills, explanation. | Incomplete profile, no recommendations, loading, error. |
| Skill Gap | Current skills, required skills, missing skills, optional learning resources. | No skills extracted, incomplete profile. |
| Saved Opportunities | Saved list and remove action. | Empty list, loading, error. |
| Application Tracker | Opportunity, status, dates, status update controls. | No applications, validation error. |
| Profile | Education, skills, experience, location, interests, career goals. | Validation errors, saved state. |

### UI/UX Guidelines

Use a consistent visual hierarchy, spacing, typography, and reusable components.

Ensure navigation labels are clear and important actions are easy to find.

Use responsive layouts for desktop and mobile screens.

Provide visible validation messages and loading, empty, success, and error states.

Use semantic HTML and keyboard-accessible controls where possible.

Do not communicate matching quality using color alone; include text and explanations.

Avoid presenting missing or uncertain source data as verified facts.

## 4.13 API Documentation (Proposed Contract)

The following endpoints are proposals to guide parallel development. They are not confirmed as implemented. Exact request and response schemas should be documented in the FastAPI OpenAPI interface and maintained with the code.

| Method | Endpoint | Purpose | Access (Proposed) |
| --- | --- | --- | --- |
| GET | /opportunities | List opportunities; support agreed search/filter parameters. | Public or user-accessible |
| GET | /opportunities/{id} | Retrieve one opportunity and its available details. | Public or user-accessible |
| GET | /recommendations | Return recommendations for the authenticated user's profile. | Authenticated |
| GET | /skills | List canonical skills or search skills. | Public or user-accessible |
| GET | /profile | Retrieve current user's profile. | Authenticated |
| PUT | /profile | Create/update current user's profile. | Authenticated |
| GET | /saved-opportunities | List saved opportunities. | Authenticated |
| POST | /saved-opportunities | Save an opportunity. | Authenticated |
| DELETE | /saved-opportunities/{opportunity_id} | Remove a saved opportunity. | Authenticated |
| GET | /applications | List current user's tracked applications. | Authenticated |
| POST | /applications | Create an application tracking record. | Authenticated |
| PATCH | /applications/{application_id} | Update an application status. | Authenticated |

## 4.14 Deployment and Integration Design

For local development, Docker Compose may run PostgreSQL and other services. The frontend and backend can run as separate services or development processes. The final deployment diagram must identify the actual hosting provider, service boundaries, environment variables, network connections, database location, and secret-management method after these decisions are made.

Separate development configuration from production configuration.

Store secrets in environment variables or a managed secret store, never in committed source files.

Define database migration and backup procedures appropriate to the selected environment.

Use health checks and logs for services that are deployed.

Document the deployment and rollback procedure once the hosting target is selected.

## 4.15 Testing and Validation Plan

The system should be tested at unit, integration, and user-flow levels. Each team member is responsible for testing their own component and recording test cases, outcomes, and bugs. End-to-end integration testing is shared by the team. Proposed test areas include data transformations, duplicate detection, API validation, access control, recommendation logic, skill-gap results, search/filter behavior, saved opportunities, application tracking, responsive UI, and failure handling. Actual results must be recorded only after tests are executed; the current test cases are planned, not completed.

## 4.16 Additional Design Deliverables

Use Case Diagram: create a visual diagram from Section 4.2.

ERD: create a visual entity-relationship diagram from Section 4.5 and confirm cardinalities.

DFD Context and Level 1: create visual diagrams from Section 4.7.

Sequence Diagrams: render scenarios from Section 4.8.

Activity Diagram: render the workflow in Section 4.9.

State Diagram: render application statuses from Section 4.10.

Class Diagram: render the domain classes from Section 4.11.

Wireframes and Mockups: produce actual screen designs from Section 4.12.

Component and Deployment Diagrams: complete after component and hosting decisions are final.

# 5. Implementation (Source Code & Execution)

## 5.1 Source Code Structure

The repository structure below is a suggested starting point. The final layout should follow the actual code and team workflow.

MATCHPOINT/

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── services/

│   │   └── App.jsx

│   └── package.json

├── backend/

│   ├── app/

│   │   ├── api/

│   │   ├── models/

│   │   ├── schemas/

│   │   ├── services/

│   │   └── main.py

│   └── requirements.txt

├── data_pipeline/

│   ├── collectors/

│   ├── transformations/

│   └── tests/

├── dbt_project/

├── docs/

├── tests/

├── docker-compose.yml

├── .env.example

├── .gitignore

└── README.md

## 5.2 Coding Standards and Naming Conventions

Use meaningful names for variables, functions, classes, database fields, and API schemas.

Keep functions and modules focused on one responsibility where practical.

Use consistent formatting and follow the conventions of each language and framework.

Document non-obvious decisions and public interfaces; avoid comments that merely repeat the code.

Keep credentials, tokens, and private configuration out of source control.

Use validation and explicit error handling at system boundaries.

Reuse components and functions where this improves consistency without overengineering.

## 5.3 Version Control and Collaboration

All project documents and source code should be uploaded to the team's GitHub repository, as required by the supplied DEPI guidelines.

Agree on a main branch and a feature-branch workflow.

Use short, descriptive branch names such as feature/opportunity-search or fix/deduplication.

Write meaningful commit messages that explain the change.

Review changes before merging when team size and time allow.

Avoid committing .env files, credentials, local databases, backup files, and generated artifacts that do not belong in the repository.

Use issues or a task board to assign owners and track work.

## 5.4 README and Local Execution Guide

Repository (provided by the team): https://github.com/mahmoud-maged11/Graduation-Project.git. The repository URL is user-provided and has not been independently verified for access, contents, or deployment. The final README should be based on the actual implementation.

Project overview and key features.

System requirements and dependency versions.

Installation instructions for frontend, backend, database, and pipeline.

Environment-variable setup using a safe example file.

Database initialization and migration/seed instructions.

Commands to run each service locally.

Test execution commands and expected outputs.

API documentation location.

Known limitations and troubleshooting notes.

Repository link and deployment link, if available.

## 5.5 Configuration and Execution

No exact run commands are included here because the repository and actual implementation have not yet been supplied. Add verified commands after the team has established the project structure, dependency files, database setup, and service ports.

## 5.6 Deployment

Deployment is pending selection of a hosting environment and completion of a working integrated build. Record the deployed URL, version, setup steps, environment configuration, and rollback approach once confirmed.

# 6. Testing & Quality Assurance

## 6.1 Test Strategy

### Testing ownership (agreed approach)

Each member is responsible for planning, executing, and documenting tests for their own component. Integration Testing, including end-to-end user journeys and cross-service data flow, is shared by all five members. Test cases in this document are planned cases only. All actual-result fields remain “Not run” until evidence is collected. A defect log should include reproducible steps, expected result, actual result, severity, owner, and resolution.

| Owner | Test responsibilities |
| --- | --- |
| Mahmoud | Collectors, permitted source access, parsing, required fields, timestamps, retries/logging, duplicate-key inputs, raw data capture. |
| Andrew | Airflow DAG/task order, retries/failure handling, run logs, ClickHouse connection and analytical loads if included. |
| Momen | Transformation models, schema constraints, normalization, data quality checks, warehouse/Gold outputs. |
| Ramadan | Power BI refresh/connection, measures, filters, visuals, correct aggregation and labels, if dashboard is included. |
| Abdel Rahman | FastAPI validation/auth boundaries, React user flows, matching explanations, skill gaps, save/application actions. |
| All members | Integration Testing, cross-component contracts, end-to-end workflows, regression checks, and sign-off. |

| Test Level | Purpose | Example Areas |
| --- | --- | --- |
| Unit Tests | Verify individual functions and components. | Date normalization, skill extraction, duplicate key generation, matching score calculation. |
| Data Quality Tests | Check data constraints and transformation outputs. | Required title/source URL, valid date formats, canonical types, duplicate checks. |
| API Tests | Verify endpoint behavior and validation. | Valid/invalid payloads, missing resources, unauthorized access, filtering. |
| Integration Tests | Verify components work together. | API to database, API to matching module, pipeline to curated tables. |
| Frontend Tests | Verify visible interactions and states. | Search, filters, profile form, saving, application status updates, empty/error states. |
| User Acceptance Tests | Check whether core user goals can be completed. | Find an opportunity, understand recommendation, save a listing, track an application. |
| Security Checks | Review common application risks. | Secret exposure, authorization boundaries, input validation, sensitive-data handling. |

## 6.2 Sample Test Cases

| Test ID | Scenario | Expected Result | Actual Result / Status |
| --- | --- | --- | --- |
| TC-01 | Open the opportunities page when records exist. | Opportunity cards display available required fields and source links. | Pending execution |
| TC-02 | Search for a keyword with matching records. | Only records matching the defined search behavior are shown. | Pending execution |
| TC-03 | Apply a filter with no matching records. | A clear empty-state message is shown; the page remains usable. | Pending execution |
| TC-04 | Ingest the same source record twice. | The deduplication policy prevents or flags an unintended duplicate. | Pending execution |
| TC-05 | Request recommendations for a complete profile. | The API returns recommendations with explainable matching details. | Pending execution |
| TC-06 | Request recommendations with an incomplete profile. | The system explains missing profile information or returns a defined fallback. | Pending execution |
| TC-07 | Attempt to access another user's private saved list. | Access is denied and no private data is returned. | Pending execution |
| TC-08 | Save and then remove an opportunity. | The saved list reflects both operations correctly. | Pending execution |
| TC-09 | Update an application status with an invalid value. | The API rejects the invalid value with a useful validation response. | Pending execution |
| TC-10 | Simulate a source or API failure. | The failure is logged and a safe, understandable error is presented. | Pending execution |
| TC-11 | Use the frontend at a narrow screen width. | Core content and controls remain usable without unintended overflow. | Pending execution |
| TC-12 | Inspect an opportunity with an unknown deadline. | The UI does not invent a deadline and clearly indicates unavailable information. | Pending execution |

## 6.3 Bug Reports

| Bug ID | Description | Severity | Owner | Status / Resolution |
| --- | --- | --- | --- | --- |
| To be assigned | Record reproducible issues found during testing, including steps, expected behavior, actual behavior, and evidence. | To be assessed | To be assigned | Open template |

## 6.4 Test Reporting

Testing status as of 26 October 2026: the team reports that the project is still in planning and design, so no implementation test results are available. After implementation and execution, report the number of tests passed, failed, blocked, and not run;

# 7. Final Presentation & Reports

## 7.1 User Manual

The user manual should be written after the core interface is stable. It should include the actual screens and verified steps for the following tasks:

Open the platform and create an account or sign in, if authentication is implemented.

Complete or update the user profile.

Browse, search, and filter opportunities.

Open an opportunity and follow its original source link.

Review recommendations and their explanations.

Review matching and missing skills.

Save or remove an opportunity.

Create and update an application-tracking record.

Troubleshoot common errors and understand missing or unavailable data.

## 7.2 Technical Documentation

System architecture and component responsibilities.

Database ERD, logical schema, physical schema, and data dictionary.

Data collection, transformation, validation, and scheduling procedures.

Matching logic, scoring rules, and explanation format.

API endpoints, request/response schemas, status codes, and access requirements.

Environment configuration, local execution, deployment, and troubleshooting.

Test strategy, test results, known defects, and limitations.

## 7.3 Final Presentation Structure

Problem and motivation.

Target users and project objectives.

Existing approaches and identified opportunity for improvement, supported by the completed literature review.

Proposed solution and core features.

System architecture and data pipeline.

Database design and data-quality handling.

Matching approach and recommendation explainability.

Frontend/backend demonstration.

Testing approach and actual results.

Challenges, limitations, and lessons learned.

Future enhancements and conclusion.

## 7.4 Video Demonstration

Optional. If created, demonstrate a complete user journey using the working application, explain the main data flow, and avoid showing secrets or personal information.

## 7.5 Final Delivery Checklist

All documentation sections reviewed and updated.

All diagrams match the implemented system.

GitHub repository contains the approved documents and code.

README setup instructions have been tested on a clean environment where feasible.

API documentation reflects the actual implementation.

Test results and known limitations are accurately reported.

User manual reflects the current interface.

Presentation and optional demo video are ready.

Deployment and repository links are verified before submission.

# Appendix A. Proposed Data Dictionary

| Field | Meaning | Type (Proposed) | Notes |
| --- | --- | --- | --- |
| opportunity_id | Unique opportunity identifier. | UUID or integer | Primary key; final choice pending. |
| title | Opportunity title. | Text | Required for a displayable record. |
| organization_id | Organization associated with the listing. | FK / nullable | May be unknown for some sources. |
| description | Opportunity description. | Text | May be truncated or normalized for display while raw data is preserved. |
| opportunity_type | Normalized category. | Text / FK | Use a controlled list. |
| required_skills | Skills associated with the opportunity. | Relation or JSON | A relational bridge table is preferable if skills need analysis. |
| education_level | Required education level. | Text / nullable | Unknown if not stated. |
| location | Opportunity location or remote designation. | Text / structured | Normalize only where reliable. |
| deadline | Application deadline. | Date/time / nullable | Timezone and date-only semantics must be defined. |
| source_url | Original listing URL. | Text | Preserve for traceability. |
| status | Publication or processing state. | Controlled text | Define separate lifecycle and pipeline statuses if needed. |
| collected_at | Time the record was collected. | Timestamp | Prefer timezone-aware storage. |
| updated_at | Last update time in the platform. | Timestamp | Define update semantics. |

# Appendix B. Proposed API Response Example

Example only. The actual API schema must be aligned with the implemented backend.

{

"items": [

{

"opportunity_id": "example-id",

"title": "Junior Data Internship",

"organization": "Example Organization",

"opportunity_type": "internship",

"location": "Cairo",

"deadline": null,

"source_url": "https://example.org/opportunity",

"matching_score": 0.85,

"matching_skills": ["SQL", "Excel"],

"missing_skills": ["Power BI"],

"match_reasons": [

"Your profile includes SQL and Excel."

]

}

],

"total": 1

}

The organization, opportunity, URL, score, and skill values above are illustrative placeholders, not real listings or measured results.

# Appendix C. Open Decisions and Pending Deliverables

| Item | Why It Matters | Status |
| --- | --- | --- |
| Confirm updated DEPI milestone dates | The first three dates in the supplied guideline precede this document's date. | Pending confirmation |
| Choose and verify initial data sources | Determines collection methods, schema variation, and compliance requirements. | Pending |
| Confirm authentication scope | Affects user tables, API access control, and frontend flows. | Pending |
| Finalize opportunity and skill schemas | Needed for transformations, matching, and API contracts. | Pending |
| Agree matching formula and score interpretation | Needed for explainable recommendations and skill-gap results; implementation owner is Abdel Rahman, with data contracts agreed across the team. | Pending |
| Confirm integration scope for Airflow, ClickHouse, and Power BI | These tools have assigned owners; the team still needs to confirm which pipelines, analytical tables, and dashboards are included in the MVP. | Pending scope confirmation |
| Create visual diagrams and UI wireframes | Required design evidence in the DEPI guideline. | Pending |
| Conduct and document literature review | No verified external references have yet been added to this draft. | Pending |
| Add instructor feedback and final grading criteria if supplied | These are listed in the DEPI guideline but were not included in the supplied document. | Pending |
| Implement and test the system | Required for actual results, screenshots/evidence, and final reports. | Pending |
| Verify repository and deployment links | Required for final delivery where applicable. | Pending |

# Document End

This is a consolidated working draft. Review it with the team, replace proposed items with confirmed decisions, add verified references and actual diagrams, and update implementation and testing sections as the project progresses.

# Appendix D. Opportunity Source Prioritization

The following is the team’s proposed 5 + 5 prioritization from the ten discussed sources. “Core” indicates priority for evaluation within the MVP, not confirmed permission to scrape. Before implementing a collector, review the current terms, robots.txt where applicable, rate limits, API/feed availability, copyright, and privacy implications. If automated collection is not permitted, use an authorized API/permission, manually curated metadata where appropriate, or a source link-out; do not bypass access controls.

| Priority | Source | Official website | Why selected | Implementation note |
| --- | --- | --- | --- | --- |
| 1 | WUZZUF | https://wuzzuf.net/ | Jobs and recruitment; broad Egyptian employment coverage. | Priority candidate; verify permitted collection method before automation. |
| 2 | Forasna | https://forasna.com/ | Egypt-focused jobs across varied fields and qualification levels. | Priority candidate; review terms and technical access before collection. |
| 3 | Egyincs | https://egyincs.com/opportunities/ | Broad youth opportunity coverage: jobs, training, scholarships, volunteering, and more. | Priority candidate; confirm terms, reuse conditions, and stable fields. |
| 4 | ITIDA | https://itida.gov.eg/Arabic/Programs/Pages/default.aspx | Official technology training, employment, freelancing, and summer-training programmes. | Priority candidate; prefer official programme pages/feeds and verify collection policy. |
| 5 | NTI | https://www.nti.sci.eg/ | Official ICT training and upskilling opportunities. | Priority candidate; verify each programme page and collection method. |

## Additional sources to implement if time and access permit

| Priority | Source | Official website | Why selected | Implementation note |
| --- | --- | --- | --- | --- |
| 6 | Bayt.com | https://www.bayt.com/en/egypt/ | Jobs across the region; can broaden job coverage. | Current terms restrict automated browsing/data extraction; do not scrape without authorization [7]. |
| 7 | LinkedIn Jobs | https://www.linkedin.com/jobs/ | Jobs, internships, and graduate roles. | LinkedIn explicitly prohibits third-party scraping/automated collection; use only an authorized method or exclude from automated ingestion [6]. |
| 8 | AMIDEAST Egypt | https://www.amideast.org/egypt/find-a-scholarship | Scholarships, exchange, and professional development. | Useful for scholarship category; verify access and source-specific reuse conditions. |
| 9 | Devpost | https://devpost.com/ | Hackathons and technology competitions. | Adds competition coverage; verify permitted collection and stable public listing fields. |
| 10 | UN Volunteers | https://www.unv.org/become-volunteer/ | Volunteer assignments, including online volunteering. | Adds volunteering category; verify reuse/access rules and eligibility details. |

Selection rationale: the five priority sources cover employment, broad youth opportunities, and official technology training. The five additional sources broaden regional jobs, scholarships, hackathons, and volunteering. The final automated-source count may be lower than five if permission or technical feasibility cannot be confirmed. Source policy and feasibility take precedence over the target count.

# Appendix E. References

References [1]–[14] in Section 2.4 support the preliminary literature review and source comparison. The source shortlist above is a planning decision and is not evidence that automated collection is allowed. URLs and terms should be checked again before implementation.

# Document Status and Change Control

Version 1.0 consolidates the existing MATCHPOINT draft with the information supplied by the team and the supplied DEPI guideline. The project status is planning and design. The document intentionally separates proposed design from completed work. Replace pending fields with verified evidence as work proceeds, and update this file and the repository together.

Repository provided by team: https://github.com/mahmoud-maged11/Graduation-Project.git

DEPI milestone dates retained from the supplied guideline: 16 October 2026 (Planning & Management, Literature Review, Requirements Gathering), 6 November 2026 (System Analysis & Design), 30 November 2026 (Implementation), and 4 December 2026 (Final Presentation, Testing & Reports). The 16 October milestones are past as of this document date; no replacement dates were supplied.